1. Create a sample Sprint Board in JIRA using the Scrum template and add at least 5 tasks for a 'Food Delivery App' sprint (e.g., menu display, order placement, payment integration, delivery tracking, user reviews).

Ans:

Sample JIRA Scrum Sprint Board – Food Delivery App

Project Name: Food Delivery App
Board Type: Scrum Board
Sprint Name: Sprint 12 – Core Ordering Features
Sprint Duration: 2 Weeks

Sprint Goal:

Deliver key customer-facing features required for browsing restaurants, placing orders, completing payments, tracking deliveries, and sharing feedback.

Sprint Board

| Issue Type | Task / User Story | Status | Assignee | Priority |
| --- | --- | --- | --- | --- |
| Story | Menu Display Feature – As a user, I want to view restaurant menus with item names, prices, and availability so that I can choose food items. | To Do | Developer A | High |
| Story | Order Placement Flow – As a user, I want to add items to cart and place an order so that I can purchase food. | In Progress | Developer B | High |
| Story | Payment Integration – As a user, I want to pay using UPI/card/wallet so that I can complete my order securely. | To Do | Developer C | Highest |
| Story | Delivery Tracking Feature – As a user, I want to track my order status and delivery location in real time. | In Progress | Developer A | Medium |
| Story | User Review and Rating System – As a user, I want to rate restaurants and delivery partners after receiving my order. | To Do | Developer B | Medium |

QA Tasks Added to Sprint

| Issue Type | Testing Task | Status | Priority |
| --- | --- | --- | --- |
| Task | Create test cases for menu search, filtering, and item availability | To Do | High |
| Task | Execute end-to-end testing for order placement workflow | In Progress | High |
| Task | Validate payment success, failure, and refund scenarios | To Do | Highest |
| Task | Test delivery tracking updates and location accuracy | To Do | Medium |
| Task | Verify review submission, rating validation, and display | To Do | Medium |

Sprint Board View (JIRA Style)

---------------------------------------------------------

Sprint 12: Core Ordering Features

---------------------------------------------------------

TO DO

---------------------------------------------------------

[STORY] Menu Display Feature

[STORY] Payment Integration

[STORY] User Review & Rating System

[TASK] Create Menu Test Cases

[TASK] Validate Payment Scenarios

IN PROGRESS

---------------------------------------------------------

[STORY] Order Placement Flow

[STORY] Delivery Tracking Feature

[TASK] E2E Order Flow Testing

DONE

---------------------------------------------------------

(No completed tasks yet)

---------------------------------------------------------

Sprint Goal:

Enable users to browse food, place orders, pay securely,

track deliveries, and submit reviews.

---------------------------------------------------------

JIRA Workflow

Backlog → Selected for Sprint → In Progress → Code Review → QA Testing → Done

2. Write a script for a Daily Standup meeting for a team building a new feature in a music streaming app like Spotify, covering what you did yesterday, what you plan to do today, and any blockers.

ANS:

Daily Standup Meeting Script – Music Streaming App Feature

Feature: Personalized Playlist Recommendation Feature
Team: Product Owner, Scrum Master, Developers, QA Tester

Scrum Master:
"Good morning, everyone. Let's start our daily standup. Please share what you completed yesterday, what you plan to work on today, and any blockers. We'll begin with the development team."

Developer 1

Yesterday:
"I worked on the recommendation engine API. I completed the logic for fetching user listening history and connecting it with the playlist generation service."

Today:
"I will work on improving the recommendation algorithm and add support for genre-based suggestions."

Blockers:
"No blockers currently."

Developer 2

Yesterday:
"I completed the frontend design for the new personalized playlist screen. I integrated the playlist cards and added loading states."

Today:
"I will connect the UI with the recommendation API and test the user interaction flow."

Blockers:
"I need confirmation from the backend team on the final API response format before completing the integration."

QA Tester

Yesterday:
"I prepared test cases for playlist recommendations, including scenarios for new users, existing users, and users with limited listening history."

Today:
"I will start functional testing of the recommendation feature and verify that playlists are generated correctly based on user preferences."

Blockers:
"I need access to the latest test build with the updated recommendation API."

Product Owner

Yesterday:
"I reviewed the user stories and clarified acceptance criteria for personalized playlists."

Today:
"I will review the latest feature progress and collect feedback from stakeholders."

Blockers:
"No blockers currently."

Scrum Master

Scrum Master:
"Thanks, everyone. The current focus is completing the API integration, getting the latest build ready for QA, and resolving the dependency between frontend and backend teams. I will follow up on the API format and test build access after this meeting."

"Any detailed discussions can happen separately after the standup. Let's continue working toward completing the sprint goal."

Meeting Ends

3. Simulate a Sprint Planning meeting by listing 3 user stories for a Flipkart-style shopping cart feature and breaking each story into smaller tasks with clear acceptance criteria.Think about tasks like 'Add to Cart', 'Update Quantity', and 'Remove Item'.

Ans:

Sprint Planning Meeting Simulation – Shopping Cart Feature (Flipkart-style App)

Sprint Goal:
Build and validate the core shopping cart functionality that allows users to add products, modify cart items, and remove unwanted items before checkout.

Participants:

- Product Owner (PO) – Defines requirements and priorities

- Scrum Master (SM) – Facilitates sprint planning

- Development Team – Implements features

- QA Tester – Defines testing approach and acceptance criteria

User Story 1: Add Product to Cart

User Story:
As a customer, I want to add products to my cart so that I can purchase them later.

Priority: High

Tasks Breakdown

| Task | Description | Acceptance Criteria |
| --- | --- | --- |
| Design Add to Cart UI button | Add "Add to Cart" option on product details and listing pages. | Button should be visible for available products and clickable by users. |
| Develop Add to Cart API | Create backend service to store product and user cart details. | API should successfully add selected product to the correct user's cart. |
| Integrate frontend with cart API | Connect UI action with backend service. | Clicking "Add to Cart" should update cart count and display confirmation. |
| Write test cases | Create functional and negative test scenarios. | Test cases should cover adding available, unavailable, and duplicate products. |
| Execute testing | Validate add-to-cart functionality. | Product should appear correctly in the cart after adding. |

Acceptance Criteria (Story Level):

- User can add an available product to the cart.

- Cart count increases after adding an item.

- Product details (name, price, quantity) are displayed correctly.

- Out-of-stock items cannot be added.

User Story 2: Update Product Quantity in Cart

User Story:
As a customer, I want to update product quantities in my cart so that I can change my order before checkout.

Priority: High

Tasks Breakdown

| Task | Description | Acceptance Criteria |
| --- | --- | --- |
| Create quantity update controls | Add plus (+) and minus (-) buttons in the cart page. | Quantity controls should be displayed for each cart item. |
| Develop quantity update service | Implement backend logic to update item quantities. | Updated quantity should be stored correctly. |
| Update cart price calculation | Recalculate subtotal and total price after quantity changes. | Cart total should update immediately after quantity modification. |
| Handle stock validation | Check product availability when increasing quantity. | User should see an error if requested quantity exceeds available stock. |
| Test quantity scenarios | Validate different quantity changes. | Increasing, decreasing, and invalid quantity updates should work correctly. |

Acceptance Criteria (Story Level):

- User can increase or decrease item quantity.

- Total price updates correctly.

- Quantity cannot be reduced below 1.

- User receives an error when stock is insufficient.

User Story 3: Remove Item from Cart

User Story:
As a customer, I want to remove unwanted items from my cart so that I can modify my order.

Priority: Medium

Tasks Breakdown

| Task | Description | Acceptance Criteria |
| --- | --- | --- |
| Add Remove button | Add remove option for each cart item. | Remove button should be available beside every item. |
| Develop remove item API | Create service to delete product from cart. | Selected item should be removed from user's cart. |
| Update cart summary | Refresh cart count and total amount after removal. | Cart totals should reflect removed items correctly. |
| Add confirmation message | Display success message after removal. | User should see confirmation that the item was removed. |
| Test removal scenarios | Validate item removal behavior. | Removed items should not appear after refreshing the cart. |

Acceptance Criteria (Story Level):

- User can remove any item from the cart.

- Cart count decreases after removal.

- Total amount is recalculated.

- Removed products remain available for adding again.

4. After completing a mock sprint for a movie ticket booking app (like BookMyShow), write a brief Sprint Review summary describing what features were delivered, what went well, and what feedback you received from stakeholders.

Ans:

Sprint Review Summary – Movie Ticket Booking App

Sprint: Sprint 5 – Booking Experience Improvements
Application: Movie Ticket Booking App (BookMyShow-style)
Sprint Goal: Improve the movie discovery and ticket booking experience by delivering key booking features.

Features Delivered

- Movie Search and Filtering

  - Users can search for movies by title.

  - Added filters for language, genre, location, and show timings.

  - Improved movie listing experience.

- Seat Selection Feature

  - Users can view available seats and select preferred seats.

  - Implemented seat status indicators:

    - Available

    - Selected

    - Already booked

- Ticket Booking and Confirmation

  - Users can proceed from seat selection to booking confirmation.

  - Booking summary displays movie details, selected seats, and total amount.

  - Booking ID is generated after successful completion.

- Payment Integration Testing

  - Validated payment flow for UPI, cards, and wallets.

  - Added handling for failed and cancelled payments.

What Went Well

- The team completed all planned user stories within the sprint.

- Developers and testers collaborated early, helping identify issues before final testing.

- Automated test cases were added for critical flows like login, seat selection, and booking confirmation.

- Stakeholder demos helped the team quickly validate features and make improvements.

Stakeholder Feedback Received

- Product Owner:
"The seat selection flow is user-friendly, but the team should consider adding clearer seat recommendations for groups."

- Business Team:
Requested promotional coupon support during ticket checkout to improve customer engagement.

- Users/Test Group:
Suggested adding:

  - Better movie recommendations based on previous bookings.

  - A clearer display of convenience fees before payment.

  - Faster loading time for show listings during peak hours.

Action Items for Next Sprint

- Improve checkout price breakdown visibility.

- Explore personalized movie recommendations.

- Optimize show listing performance.

- Start development of coupon and offer integration.

Overall Sprint Outcome:
The sprint successfully delivered major booking workflow improvements, and stakeholder feedback will be used to prioritize enhancements in upcoming sprints.

5. Conduct a Sprint Retrospective for a Zomato-style restaurant search sprint by listing 2 things that went well, 2 things that could be improved, and 1 action item for the next sprint.

Ans:

Sprint Retrospective Summary – Restaurant Search Sprint (Zomato-style App)

Sprint Goal:
Improve the restaurant search experience by adding faster search, filters, and better restaurant discovery options.

What Went Well ✅

- Successful implementation of restaurant search filters

  - The team delivered filters such as cuisine type, ratings, delivery time, and price range.

  - QA testing covered multiple search scenarios and helped identify issues early.

- Good collaboration between developers, testers, and Product Owner

  - Requirements were clarified quickly during sprint discussions.

  - The team resolved defects efficiently through regular communication.

What Could Be Improved 🔄

- Performance optimization needed for search results

  - Some search responses were slower when applying multiple filters.

  - The team should focus on improving API response time and database query performance.

- More test coverage for edge cases

  - Additional scenarios are needed, such as:

    - No restaurants available in a location

    - Incorrect location permissions

    - Network failure during search

Action Item for Next Sprint 🎯

Implement automated performance and regression tests for the restaurant search feature to ensure faster response times and prevent future defects.

Owner: QA + Development Team
Target: Complete before the next sprint review.