1. Prepare a one-page Test Summary Report for a recent feature update in a food delivery app like Zomato, including sections for test objectives, test coverage, major defects found, and overall test status.

Ans:

Test Summary Report

Project

Food Delivery App – Zomato

Feature Tested

Live Order Tracking Enhancement (Real-Time Delivery Partner Location and ETA Updates)

Test Period

10 July 2026 – 14 July 2026

Prepared By

[pushkar]

1. Test Objectives

The objective of testing was to verify that the enhanced Live Order Tracking feature functions correctly across supported devices and network conditions. Testing focused on ensuring accurate location updates, ETA calculations, map rendering, order status notifications, and overall usability while maintaining application stability and performance.

2. Test Coverage

The following areas were covered during testing:

- Live order tracking on Android and iOS

- Real-time delivery partner location updates

- Estimated Time of Arrival (ETA) calculation

- Order status transitions (Order Confirmed, Preparing, Picked Up, Delivered)

- Push notifications for order updates

- GPS and map integration

- Performance under Wi-Fi and mobile data networks

- UI responsiveness and compatibility across multiple screen sizes

- Regression testing of existing order placement and payment workflows

3. Major Defects Found

| Defect ID | Description | Severity | Priority | Status |
| --- | --- | --- | --- | --- |
| BUG-101 | Delivery partner location refreshes slowly under weak network conditions | Medium | High | Fixed |
| BUG-102 | ETA occasionally displays incorrect values after route changes | High | High | Fixed |
| BUG-103 | Order tracking screen freezes when the app is resumed from the background | High | Medium | Fixed |
| BUG-104 | Minor UI alignment issue on small-screen devices | Low | Low | Open |

4. Overall Test Status

- Total Test Cases: 80

- Executed: 80

- Passed: 76

- Failed: 4

- Blocked: 0

- Defects Logged: 4

- Critical Defects: 0

- High-Severity Defects: 2 (Resolved)

Final Assessment

2.The Live Order Tracking Enhancement has been thoroughly tested across the planned scenarios. All critical and high-priority defects have been resolved and successfully verified during retesting. The remaining open issue is a minor UI alignment defect that does not affect functionality.

Recommendation: The feature is recommended for production release, with the minor UI issue scheduled for resolution in a future maintenance update.

2. Create a sample Daily QA Report for a 5-day sprint in a movie ticket booking app (BookMyShow style), listing the number of test cases executed, passed, failed, and blocked for each day.

Ans:

Daily QA Report – Movie Ticket Booking App (BookMyShow Style)

Project: Movie Ticket Booking Application
Sprint: Sprint 5
Reporting Period: 5 Days
Prepared By: [Pushkar]

| Day | Test Cases Executed | Passed | Failed | Blocked | Remarks |
| --- | --- | --- | --- | --- | --- |
| Day 1 | 25 | 22 | 2 | 1 | Completed smoke testing. One payment API dependency caused a blocked test. |
| Day 2 | 30 | 27 | 3 | 0 | Tested movie search, theatre listing, and seat selection. Three UI defects logged. |
| Day 3 | 35 | 31 | 3 | 1 | Payment gateway and booking confirmation tested. One test blocked due to server downtime. |
| Day 4 | 28 | 27 | 1 | 0 | Regression testing performed after defect fixes. Most issues successfully verified. |
| Day 5 | 32 | 31 | 1 | 0 | Final regression and sanity testing completed. Application ready for release with no critical defects. |

3. List and define five common QA metrics (such as Defect Density, Test Case Execution Rate, Defect Leakage, Test Coverage, and Defect Reopen Rate) and explain how each would be useful for a team testing a digital payments app like Paytm.
Ans:

| QA Metric | Definition | How It Helps in a Digital Payments App |
| --- | --- | --- |
| 1. Defect Density | Measures the number of defects found per unit of software (such as per module, feature, or 1,000 lines of code). | Helps identify modules with the highest number of defects. For a payments app, if the UPI payment module has a higher defect density than other modules, the team can focus additional testing and code reviews on that area. |
| 2. Test Case Execution Rate | The percentage of planned test cases that have been executed within a given period. Formula: (Executed Test Cases ÷ Total Planned Test Cases) × 100 | Allows the QA team to monitor testing progress during a sprint. For example, if only 60% of payment-related test cases have been executed before a release, the team knows more testing is needed before deployment. |
| 3. Defect Leakage | The percentage or number of defects that were missed during testing but discovered after the application is released to users. | Indicates the effectiveness of the testing process. In a payments app, leaked defects such as failed transactions or incorrect wallet balances can seriously affect customer trust and business reputation, so minimizing defect leakage is critical. |
| 4. Test Coverage | Measures how much of the application's requirements, features, or code has been tested. | Ensures all important payment features—such as UPI, credit/debit cards, wallet payments, QR code scanning, refunds, transaction history, and bill payments—are covered by test cases, reducing the chance of missing critical functionality. |
| 5. Defect Reopen Rate | The percentage of defects that were marked as fixed but were reopened because the issue still existed or the fix was incomplete. Formula: (Reopened Defects ÷ Total Fixed Defects) × 100 | Reflects the quality of bug fixes. A high reopen rate in payment modules may indicate incomplete fixes or inadequate regression testing, prompting improvements in development and QA processes. |

4. Given this scenario: In a weekly sprint for a music streaming app (Spotify-style), 120 test cases were planned, 110 executed, 95 passed, 15 failed, and 5 defects were reopened. Calculate the Test Case Execution Rate and Defect Reopen Rate, and interpret what these numbers might indicate. TestCase Execution Rate = (Executed / Planned) x 100; Defect Reopen Rate = (Reopened / Total Defects Found) x 100.

Ans: Given Data

- Planned Test Cases: 120

- Executed Test Cases: 110

- Passed Test Cases: 95

- Failed Test Cases: 15

- Reopened Defects: 5

- Total Defects Found: 15 (assuming each failed test case resulted in one defect, since no separate total is provided)

1. Test Case Execution Rate

Formula:

[
\text{Test Case Execution Rate} = \left(\frac{\text{Executed}}{\text{Planned}}\right) \times 100
]

Calculation:

[
\left(\frac{110}{120}\right) \times 100 = 91.67%
]

Answer: 91.67%

Interpretation:

- Approximately 92% of the planned test cases were executed during the sprint.

- This indicates that most of the planned testing was completed.

- The remaining 10 test cases (8.33%) were not executed, possibly due to time constraints, dependency issues, or blocked environments.

2. Defect Reopen Rate

Formula:

[
\text{Defect Reopen Rate} = \left(\frac{\text{Reopened}}{\text{Total Defects Found}}\right) \times 100
]

Calculation:

[
\left(\frac{5}{15}\right) \times 100 = 33.33%
]

Answer: 33.33%

Interpretation:

- About one-third of the reported defects were reopened.

- This suggests that several fixes were incomplete or did not fully resolve the reported issues.

- A reopen rate of 33.33% is relatively high and may indicate a need for:

  - Better root cause analysis by developers.

  - More thorough unit testing before handing fixes to QA.

  - Improved regression testing and verification before marking defects as fixed.

Final Results

| Metric | Formula | Result |
| --- | --- | --- |
| Test Case Execution Rate | (110 ÷ 120) × 100 | 91.67% |
| Defect Reopen Rate | (5 ÷ 15) × 100 | 33.33% |